**Meeting Details**

**Date:** 14/11/2021

**Time:** 12-3 am

**Location:** Microsoft Teams

**Type of Meeting:** Project Team Meeting

**Note Taker:** Augustus

**Members Present:** Oudom, Ridho, Mohammed, Simon, Augustus

**Apologies:**

**Notes**

* Fixed style for most functions
* Increased coverage for most functions (e.g. users.py to 85%)
* Discussed and fixed front end issues
* Discussed and fixed stand\_up functions
* Discussed and fixed stats functions
* Discussed and drafted the report through online word
* Updated the structures (e.g. messages\_send)

**Actions**

|  |  |  |
| --- | --- | --- |
| **Action** | **Owner** | **Deadline** |
| Merge react functions and tests into master | Mohammed | Monday 15/11 |
| Fixed merge conflicts | Simon | Monday 15/11 |
| Updated functions and valid cases for stats | Augustus | Monday 15/11 |
| Updated the front end issues and the report | Ridho | Monday 15/11 |
| Update function and test for stand\_up | Oudom | Monday 15/11 |